Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 October 2026 |
| --- | --- |
| Team ID | Individual |
| Project Name | Global Olympic Sports Performance Analysis |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Data source setup | USN-1 | Inspect the four CSVs, confirm fields/types/row grain, and connect sources in Tableau. | 3 | High | Richa |
| Sprint 1 | Country performance | USN-2 | Build Sheet 1: Global Medal Performance by Country. | 2 | High | Richa |
| Sprint 1 | Medal composition | USN-3 | Build Sheet 2: Gold, Silver and Bronze Medals by Country. | 2 | High | Richa |
| Sprint 1 | Season comparison | USN-4 | Build Sheet 3: Summer vs Winter Olympic Medal Comparison. | 2 | High | Richa |
| Sprint 2 | Historical trends | USN-5 | Build Sheet 4: Total Medals Awarded Over the Years. | 2 | High | Richa |
| Sprint 2 | Participation | USN-6 | Build Sheet 5: Athlete Participation Trends. | 2 | Medium | Richa |
| Sprint 2 | Sport analysis | USN-7 | Build Sheet 6: Average Medals per Athlete by Sport Category. | 3 | High | Richa |
| Sprint 3 | Investment tier | USN-9 | Build Sheet 8: Average Medal Performance by Sports Investment Tier; do not claim monetary ROI. | 3 | High | Richa |
| Sprint 3 | Host-nation performance | USN-10 | Build Sheet 9: Host-Nation Medal Performance Across Games; validate host_nation and host_country fields. | 3 | High | Richa |
| Sprint 4 | Dashboards and story | USN-11 | Assemble 3 dashboards, create 1 Tableau Story, validate filters and calculations, capture screenshots, and publish after QA. | 5 | High | Richa |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 9 | 3 days | 27 Oct 2026 | 29 Oct 2026 | Pending actual review | Pending |
| Sprint 2 | 9 | 3 days | 30 Oct 2026 | 01 Nov 2026 | Pending actual review | Pending |
| Sprint 3 | 9 | 3 days | 02 Nov 2026 | 04 Nov 2026 | Pending actual review | Pending |
| Sprint 4 | 8 | 3 days | 05 Nov 2026 | 07 Nov 2026 | Pending actual review | Pending |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Planning Note

Dates above are a proposed schedule based on the project plan dated 27 October 2026, not evidence that tasks were completed on those dates. Update actual completion, story points, and releases after work is performed.